

**Software**

**Change Request Form**

**(**

**Revision**

**1**

**.**

**1**

**)**

**Project Details**

|  |  |
| --- | --- |
| **Customer Name:** | AISIN Automotive |
| **Project Name:** | WMS Printing/Scanning & Dispatch System |
| **Code:** | N.A. |
| **Change Request No.** | 2022/13/07\_01 |

**Summary**

AISIN requires some modification in existing Application – (Excess Printing Qty Controlling System)-AEP Only

**AEP Printing App, WMS Printing & Packing App, and API Service Modification**

|  |  |  |  |
| --- | --- | --- | --- |
| **Initiated By (G Surgiwear)** | Mr. Sachin | Date | 13-Jul -2022 |
| **Analyzed By (G Surgiwear)** | Mr. Sachin | Date |  |
| **Status** | Pending |  |  |
| **Implemented By** |  | Date |  |
| **Approvals** |  |  |  |
| **SATO Technical** | Mr.Akhilesh/Mr.Mayank | Date | 13-Jul-2022 |
| **Revision History** |  |  |  |
| **Feedback** |  | Date |  |
| **Revision 1.0** | 1.0 | Date | 13-Jul-2022 |
| **Impact** |  |  |  |
| **Total Cost/ Charge** | **Rs. 1, 44,000/-+ GST extra @18%** | Date |  |
| **Schedule** | NA |  |  |

G Surgiwear 07 Apr 2022 Page No: **1**

COPYRIGHT © SATO ARGOX INDIA PRIVATE LTD. CONFIDENTIAL DOCUMENT

*Software Change Request Document (Ver. 1.0)*

# Change Description

Modifications in existing **Software** as per user observation:

|  |  |  |
| --- | --- | --- |
| **Sr#** | **AISIN Automotive Requirement** | **Add. Effort** |
|  | **AEP Printing App, WMS Printing & Packing App, and API Service Modification.** | 14 Man days |
|  | * **Need to modify in database table (already there but need to modify)** * **Need to add some new table.** * **Need to modify existing procedure and create some new procedure.** * **Need to modify in existing AEP printing App.** * **Need to modify in existing web API service.** * **Need to modify in WMS Printing and packing app.** * **Need to add one module for production plan master for AEP line only.** |
|  | Testing of Software Application program | 02 Man days |
|  | Implementation & Support | 02 Man days |
|  |  | **18 days** |



# Impact Analysis (Cost)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sr#** | **Activity** | **Resource** | **Man Days** | **Amount** |
| 1. | Software Development/Modification | Sr. Software Engineer | 14 days @ 8,000/- | Rs. 112,000/- |
| 2. | Testing Software | Sr. Software Engineer | 02 days @ 8,000/- | Rs. 16,000/- |
| 3. | Implementation & Support | Sr. Software Engineer | 02 days @ 8,000/- | Rs. 16,000/- |
|  |  |  | **Total Amount** | **Rs. 1,44,000/-** |

**Note:**

1. Extra Man days will be charged @ Rs. 8,000/- per man day for Software Modification
2. Taxes will charged extra on total cost. (Currently @18%)

G Surgiwear 07 Apr 2022 Page No: **2**

COPYRIGHT © SATO ARGOX INDIA PRIVATE LTD. CONFIDENTIAL DOCUMENT

*Software Change Request Document (Ver. 1.0)*